LEAN 4-WEEK MVP PLAN

MailFlow AI — Scheduled Outreach Agent

Simplified scope, built to ship in 4 weeks — no OAuth, no Redis, no billing yet

| Backend | FastAPI (Python) |
| --- | --- |
| Frontend | React (Vite) + Tailwind CSS |
| Database | SQLite only (no MySQL for v1) |
| Email sending | SMTP via Gmail App Password (no OAuth) |
| Scheduling | APScheduler (in-process, no Redis/Celery) |
| Billing | Skipped for v1 — free-only launch |
| AI Provider | OpenAI API |
| Document date | 29 June 2026 |

# Table of Contents

# Why This Scope (and What Changed)

This plan replaces OAuth, Celery/Redis, MySQL, and Razorpay billing with simpler equivalents so the full product loop can be built and shipped in 4 weeks. These are not permanent decisions — they are deliberate shortcuts to get a working product into real users' hands fast, with a clear upgrade path later.

| Component | Full-Scale Plan | 4-Week MVP Choice | Why It's Faster |
| --- | --- | --- | --- |
| Email sending | Gmail/Outlook OAuth | SMTP + Gmail App Password | No OAuth consent screen, no token refresh logic — user pastes one password, done in minutes |
| Scheduling | Celery + Redis | APScheduler (in-process) | Runs inside FastAPI itself — no Redis install, no separate worker process to deploy |
| Database | MySQL (prod) + SQLite (dev) | SQLite only | Zero hosting setup; file-based DB is fully sufficient for early users |
| Billing | Razorpay subscriptions | Skipped — free-only | Removes an entire phase; add billing once real usage proves demand |

Important: SMTP App Passwords and in-process APScheduler are genuinely fine for an early-stage product with a handful to a few dozen users. They are not 'fake' shortcuts — they are the correct choice at this stage. Revisit OAuth, Celery, and MySQL only once usage actually justifies the added complexity.

# Simplified MVP Feature Scope

| Feature | In 4-Week MVP? |
| --- | --- |
| Signup/Login (JWT auth) | Yes |
| Purpose selector (6 purposes) | Yes |
| AI email generation (OpenAI API) | Yes |
| Edit generated email before scheduling | Yes |
| Connect Gmail via App Password (SMTP) | Yes |
| Schedule email for future date/time | Yes |
| Automatic sending at scheduled time (APScheduler) | Yes |
| Dashboard: pending / sent / failed list | Yes |
| Regenerate button (alternate variation) | Yes, if time permits in Week 3 |
| Subscription billing (Razorpay) | No — v2 |
| Outlook support | No — v2 |
| Bulk/CSV upload | No — v2 |
| Usage analytics/tracking dashboard | No — v2 |

# Week 1 — Backend Foundation + AI Generation

| WEEK 1 | Get FastAPI running with auth, database, and working AI email generation |
| --- | --- |

## Tasks

- Scaffold FastAPI project: app/main.py, app/config.py, app/db, app/models, app/schemas, app/api/routes, app/core.

- Set DATABASE_URL=sqlite:///./mailflow.db; install sqlalchemy + create engine/session in app/db/session.py.

- Create SQLAlchemy models: User, ScheduledEmail (combine generation + scheduling fields into one simpler table for now — see note below), MailboxCredential.

- Build signup/login endpoints with JWT (python-jose, passlib for password hashing).

- Port the prompt templates into app/core/openai_client.py (Python OpenAI SDK), using structured JSON output, same 6 purposes already drafted.

- Build POST /api/emails/generate endpoint: accepts purpose/tone/length/sender/recipient/context, calls OpenAI, returns {subject, body}.

- Manually test all 6 purposes via FastAPI's /docs (Swagger UI) to confirm output quality.

Simplification: instead of separate email_generations and scheduled_emails tables, use a single scheduled_emails table that stores both the generated content AND scheduling fields (status, scheduled_at, sent_at). One table is enough for MVP scale and saves a join.

## Exit Criteria

You can sign up, log in, and successfully generate a personalized email for all 6 purposes through Swagger UI — output is clean, parseable JSON with no hallucinated facts.

# Week 2 — Scheduling & Sending Engine

| WEEK 2 | Make the agent actually send emails by itself at the right time |
| --- | --- |

## Tasks

### 2.1 Mailbox Connection (SMTP, no OAuth)

- Add a 'Connect Email' step: user enters their Gmail address + a Gmail App Password (generated from their Google Account security settings — requires 2FA enabled on their Google account).

- Store the email + app password in the mailbox_credentials table (encrypt the password at rest using a library like cryptography's Fernet, even for MVP — never store plaintext).

- Write a send_email() helper using Python's smtplib + Gmail's SMTP server (smtp.gmail.com, port 587, TLS) authenticated with the stored app password.

### 2.2 Scheduling Logic

- Install APScheduler; create a single BackgroundScheduler instance started inside FastAPI's startup event in main.py.

- Build POST /api/schedule endpoint: saves the email with status='pending' and scheduled_at, then calls scheduler.add_job() with the exact run date.

- Write the job function: fetches the row by ID, calls send_email(), updates status to 'sent' or 'failed' with a simple try/except (retry once on failure, then mark failed).

- On app restart, re-load any still-pending jobs from the database into the scheduler (since APScheduler's in-memory jobs are lost on restart unless using its SQLAlchemy job store — use that job store from the start to avoid this issue).

- Build GET /api/schedule (list user's scheduled/sent/failed emails) and DELETE /api/schedule/{id} (cancel a pending job).

## Exit Criteria

You connect your own Gmail via App Password, schedule a test email to yourself for 2 minutes later, restart the FastAPI server once during that window, and the email still arrives on time with status correctly updated to 'sent'.

# Week 3 — Frontend (React + Vite)

| WEEK 3 | Build the minimum UI needed to use the full product loop |
| --- | --- |

## Tasks

- Scaffold Vite + React + Tailwind CSS project; set up React Router with 4 pages only: Login/Signup, Generate, Schedule, Dashboard.

- Build a small API client (fetch/axios wrapper) that attaches the JWT to every request.

- Build Login/Signup forms wired to Week 1's auth endpoints.

- Build the Generate screen: purpose dropdown, sender/recipient form fields, tone/length dropdowns, Generate button, editable subject/body textareas.

- Build the 'Connect Email' form (Gmail address + app password fields) with a short inline help note explaining how to generate a Gmail App Password.

- Build the Schedule screen: recipient email field, date/time picker, Schedule button calling POST /api/schedule.

- Build the Dashboard: simple table of scheduled emails with status badges (pending/sent/failed) and a cancel button for pending ones.

- Skip styling polish beyond clean Tailwind defaults — functional over beautiful for this pass.

## Exit Criteria

A user can complete the entire loop through the browser: sign up, connect Gmail, generate an email, edit it, schedule it, and watch it move from 'pending' to 'sent' on the dashboard.

# Week 4 — Polish, Deploy, and Get First Users

| WEEK 4 | Ship it publicly and get real people using it |
| --- | --- |

## Tasks

- Fix obvious rough edges from Week 1-3 testing (error messages, loading states, basic form validation).

- Add simple per-user soft limits even without billing (e.g. cap at 20 generations/day) purely to control your own OpenAI cost exposure — hardcoded limit, no payment logic needed.

- Deploy FastAPI backend to Railway or Render (single service — no separate worker needed since APScheduler runs in-process).

- Deploy React frontend to Vercel or Netlify; point it at the deployed backend URL.

- Set environment variables securely on the hosting platform (OPENAI_API_KEY, JWT_SECRET, encryption key for stored app passwords).

- Do a full smoke test in production: signup -> connect Gmail -> generate -> schedule -> confirm email arrives.

- Share with 10-20 real people (freelancer/startup communities, personal network) and collect direct feedback.

## Exit Criteria

The product is live on a public URL, and at least one real person who is not you has successfully generated and scheduled an email end-to-end.

# Summary Timeline

| Week | Core Deliverable |
| --- | --- |
| Week 1 | FastAPI + Auth + AI generation working (testable via Swagger UI) |
| Week 2 | Emails actually send themselves on schedule via Gmail SMTP |
| Week 3 | Full product usable end-to-end through the browser |
| Week 4 | Deployed publicly, first real users tested it |

# What to Add After Week 4 (v2 Roadmap)

Once the MVP has real usage and feedback, these are the natural next additions, roughly in order of likely priority:

- Razorpay billing — once you have evidence people would pay, not before.

- Move from SMTP App Passwords to proper Gmail OAuth — better trust signal and removes the 2FA/App-Password setup friction for new users.

- Move from SQLite to MySQL — once concurrent usage actually creates write contention.

- Move from APScheduler to Celery + Redis — once you need multiple backend instances or more robust retry/monitoring.

- Outlook support, bulk upload, follow-up sequences — based on what users actually ask for.

Treat Week 4's exit criteria as the real success marker, not the calendar date. If a week's exit criteria isn't met, it's better to finish it properly than to move on with a broken foundation underneath the next week's work.